Software Engineering Laboratory

| Semester | T.E. Semester VI — Computer Engineering |
| --- | --- |
| Subject | Software Engineering |
| Subject In-charge | [Subject In-charge Name] |
| Laboratory | [Lab Room] |

| Student Name | Omsri [Last Name] + 3 teammates |
| --- | --- |
| Roll Number | [Roll Number] |
| Grade and Subject Teacher's Signature |  |

| Experiment Number | [07] |
| --- | --- |
| Experiment Title | Work Breakdown Structure and Gantt Timeline Chart |
| CO Mapped | [CO#] |
| Resources / Apparatus Required | Hardware: Laptop/Desktop Software: draw.io / Python (matplotlib) |
| Description | Project Title: SalesSense SalesSense is an AI-powered retail demand forecasting platform that helps retailers decide how much stock to order and when. Users select a store, product, and forecast horizon, and the platform runs three complementary forecasting models — SARIMA, Prophet, and LSTM — backtests them against real historical sales data (FreshRetailNet-50K), and surfaces only the best-performing forecast as the primary result, with the full model comparison available as a secondary view. The platform supports data ingestion, accuracy tracking, stock/reorder recommendations, and exportable reports. The project is built by a 4-member team with dedicated ownership of Data & Pipeline, Backend & API, Modeling, and Frontend Integration. |
| Output (where applicable) |  |
| Work Breakdown Structure: Gantt Timeline Chart: SalesSense Project Progress Timeline (updated) This timeline reflects the project's actual current state, spanning Week 1 to Week 16. - Completed: Planning, requirements analysis, system design (architecture doc + SRS), and the frontend dashboard shell (still on dummy data). - In Progress: Documentation — README, CONTRIBUTING, AI usage guidelines, architecture plan, and SRS are drafted and will continue to evolve alongside implementation. - Not Started: Data pipeline & ingestion (M1), backend API (M2), model building — SARIMA/Prophet/LSTM (M3), model evaluation & selection (M2), testing, deployment, and maintenance. - Team: 4 members, each owning one layer — Data & Pipeline, Backend & API, Modeling, and Frontend Integration — so implementation can proceed in parallel rather than sequentially. Overall: Planning and design are essentially complete — dataset, architecture, and requirements are all locked, and the team structure is defined. What remains is real implementation: data ingestion, model training, backend wiring, and connecting the frontend to live data instead of mocks. |  |
| Conclusion: | The updated SalesSense WBS and Gantt chart reflect the project's real progress: planning, requirements, and system design are complete, and a 4-member team now owns clearly separated implementation tracks. Keeping this document synced with actual status — rather than the plan as it looked weeks ago — is what makes it useful for tracking real progress rather than just an initial estimate. |